# Atlas Migration Weekly Minutes

Document ID: MM-2026-07-18

Date: 2026-07-18

Reference: https://example.invalid/atlas-minutes

# Attendees

Platform team

Application team

Release team

# Decisions

Keep the pilot region unchanged.

Complete rollback rehearsal before cutover.

# Progress

The data-copy rehearsal completed within the planned window.

# Follow-ups

Platform team validates capacity.

Application team confirms smoke tests.

Release team publishes the cutover note.

# Milestones

| Milestone | Owner | Date |
| --- | --- | --- |
| Rollback rehearsal | Platform | 2026-07-22 |
| Pilot cutover | Release | 2026-07-25 |